AZIZI DEVELOPMENTS’ AMBER IN AL FURJAN ENTERS FINAL CONSTRUCTION PHASE

Dubai, UAE, 1 August 2024: Azizi Developments, a leading private developer in the UAE, has announced the 97% construction completion of Amber, its premium condominium project in Dubai’s highly acclaimed growth corridor, Al Furjan. Comprising a mix of studios, and one, two and three-bedroom residences, Amber is set for completion in Q3 of 2024.

Amber’s structure, blockwork, internal plaster, MEP, and HVAC are now fully completed, along with the tiling, swimming pool, and elevator works. External works and façade works are 90% and 98% complete, respectively. Overall finishes are now at 98%. The total workforce has reached 190.

In his comments, Mr. Farhad Azizi, CEO of Azizi Developments, said: “We are excited to share the remarkable progress at Amber. Our proactive and meticulous strategy in material procurement and our partnerships with some of the most premier, renowned contractors and suppliers across the globe are propelling our progress forward, both in terms of speed and quality. As we near completion, our unwavering dedication to enhancing lives through the communities and properties we create remains central to our mission.”

Amber features several premium amenities, including a variety of retail and dine-in options, landscaped walking areas, a well-equipped gymnasium, children’s play areas, two swimming pools, ample parking and 24-hour security, among others.

Situated in one of new Dubai’s most promising growth corridors, Al Furjan - positioning it at the heart of the action yet at a comfortable distance from the daily hustle of the city - Amber is nestled within a booming community, amidst lush greenery and mega-retail stores. In close proximity to Mohammed bin Zayed Road and with easy access to Al Furjan metro station, it is in one of the most sought-after, accessible, and strategically located areas in the emirate.

Azizi Developments’ Sales Gallery can be visited on the 13th floor of the Conrad Hotel on Sheikh Zayed Road.

-ENDS-

About Azizi Developments

Azizi Developments is a leading developer based in Dubai, UAE. With tens of thousands of homes successfully delivered to local and international investors and end users of over 100 nationalities, the developer prides itself on its extensive portfolio of modern luxury developments across Dubai’s most sought-after residential and commercial destinations, its construction-driven approach, and its commitment to transparency and customer centricity. Azizi’s residential and commercial properties are investor friendly, catering to all lifestyles. The developer makes it its international mission to develop lifestyles and enrich the lives of its residents with a focus on catalyzing the vision and development of the markets that it operates in.

Azizi currently has around 40,000 units under construction that are projected to be delivered by 2027, worth several billion US dollars. The company is renowned for developing the world’s second tallest skyscraper, has a strong track record and sizeable project pipeline through its extensive land bank and strategic partnerships with Dubai’s key master developers, and is instrumental in developing world-class properties in MBR City, Palm Jumeirah, Sheikh Zayed Road, Dubai Healthcare City, Dubai South, Al Furjan, Studio City, Sports City and Downtown Jebel Ali.

For further information about Azizi Developments, please contact:

Tizian H. G. Raab

Head of Public Relations and Communications, CEO’s Office

M: +971 55 867 3606

Email: tizian@azizidevelopments.com